Drivability Sprint 2 Planning Document

Minimum Viable Product

# 1. Overall Goal

Create a Minimum Viable Product with end-to-end functionality for the core review and profile workflows.

- Have the review process working end to end: review submitted for approval, approved by admin, and published.

- Have the profile process working end to end: users request to be reviewers, admin approves, and status changes accordingly.

| Goal | Assignee |
| --- | --- |
| End-to-end review workflow (submit → approve → publish) | Daniel Szurek |
| End-to-end profile workflow (request → approve → status change) | Daniel Szurek |

# 2. Frontend Reorganization Goals

In response to feedback from our sponsor, we will be adjusting some of the layout features in the website.

- Remove the “browse all profiles” feature for users.

  - Users will instead be able to view profiles that are similar to their own

- Add a resources page to the main navigation strip.

  - Will be populated with articles, tutorials, and relevant external resources.

| Goal | Assignee |
| --- | --- |
| Remove “browse all profiles” feature | Colleen Grimshaw |
| Add resources page to main navigation | Colleen Grimshaw |
| Search reviews by similar-needs tags (replaces profile search) | Colleen Grimshaw |

# 3. Admin Functionality Goals

- Add functionality for admin profile creation with assignment of capabilities.

- Add the ability to remove/purge user profiles.

- Add the ability to remove/purge reviews from the system.

| Goal | Assignee |
| --- | --- |
| Admin profile creation with capability assignment | Nicholas Yeagar |
| Remove/purge user profiles | Nicholas Yeagar |
| Remove/purge reviews | Nicholas Yeagar |

# 4. User Functionality Goals

- Add the ability to save/bookmark reviews or articles for later browsing.

| Goal | Status |
| --- | --- |
| Save/bookmark reviews or articles for later | Colleen Grimshaw |

# 5. Backend Features

- Updated queries to align with frontend reorganization goals (request reviews based on category, etc.).

- Review submission → pending → accepted/rejected workflow.

- Save for later feature.

| Goal | Assignee |
| --- | --- |
| Updated queries (reviews by category, etc.) | Samuel Winsoff |
| Review submission → pending → accepted/rejected workflow | Samuel Winsoff |
| Save for later feature (backend support) | Samuel Winsoff |

# 6. Cybersecurity Concerns

- Implement protections against cross site scripting attacks that exist in the rich text field entries.

- Implement protections against mongoose query manipulation by sanitizing the fields used for the create() mongoose calls.

- Implement Rate-Limiting to prevent brute force attacks

| Goal | Assignee |
| --- | --- |
| XSS Input Sanitization | Ryan Douglas |
| Mongoose Input Sanitization | Ryan Douglas |
| Rate-Limiting | Ryan Douglas |